# Backdated Payment Interest Recalculation

Laravel Development Task Plan — Milestones & Tasks

Project: DC_New_backend  |  Date: 12 June 2026  |  Reference: contract #3 (A-26-00002), client #4, journal parent #22

# 1. Executive Summary

Fix interest accrual handling when backdated payments trigger recalculation. The system must soft-delete and synchronously recreate effective, nominal, reserve, and penalty accruals for every affected day in a single atomic operation per contract. Current failures include orphaned nominal rows, missing recreations after async queue delay, and stale reserves.

# 2. Success Criteria

Every affected day has one active effective and one active nominal accrual (or correct zero).

No orphaned nominal rows where effective is soft-deleted for the same date.

After 12,500 AMD interest payment on 2026-06-11, effective on that date ≈ 708.38 (not 733.83).

2026-06-12 has effective, nominal, and reserve recreated after recalc completes.

Backdated payment flow does not depend on queue drain timing or dump timing.

# M1: Milestone 1 — Preparation & Code Review

Goal: Developers understand root cause, affected files, and acceptance criteria before coding.

## M1-T1: Review root cause analysis and SQL evidence

Files: diamond_credit_test.sql (contract #3, journal #22)

Steps:

Study Event A (2026-06-11 07:38:17): effective-only soft-deletes, no recreation.

Study Event B (2026-06-12 08:21:14): partial success — 06-11 correct (708.38), 06-12 missing.

Confirm May 27–Jun 1 pattern (2026-06-01 05:40:07) — same effective-only orphan issue.

Acceptance criteria: Team can explain why async ProcessSingleDayJob + incomplete delete scope caused ledger imbalance.

## M1-T2: Map code paths and dependencies

Files: PaymentControllerNew.php, RecalculateContractRangeJob.php, ProcessSingleDayJob.php, ContractDailyRateService.php, ProcessContractDailyRate.php, ContractTrait.php

Steps:

Trace: makePayment → RecalculateContractRangeJob → ProcessSingleDayJob → processDay().

Compare recalc path vs nightly cron (penalty, loss, is_system, reserves).

Note: documents_journal has no is_system column (removed in commit b46aadac).

Acceptance criteria: Dependency diagram reviewed; no open questions on file ownership.

## M1-T3: Set up local/staging test contract

Files: diamond_credit_test.sql or factory seed

Steps:

Import or replicate contract #3 state with orphaned nominals (Jun 02–10).

Document parent journal id = 22, client id = 4.

Acceptance criteria: Staging DB reproduces at least one orphaned nominal row before fix.

————————————————————————————————————————

# M2: Milestone 2 — Core Recalculation Job (Atomic Delete + Sync Recreate)

Goal: RecalculateContractRangeJob becomes the single atomic unit: delete range, recreate all days synchronously.

## M2-T1: Expand soft-delete scope in RecalculateContractRangeJob

Files: app/Jobs/RecalculateContractRangeJob.php

Steps:

Add where(journalable_type, DocumentJournal::class) to accrual lookup.

Include RESERVE_GENERAL_AMOUNT and RESERVE_SPECIAL_AMOUNT in document_type filter.

Include PENALTY_RATE_AMOUNT (already present — verify).

On Transaction delete: add where(transactionable_type, DocumentJournal::class).

Delete transactions first, then DocumentJournal rows (soft delete).

Acceptance criteria: All five accrual types in range are soft-deleted together with their transactions.

## M2-T2: Replace async ProcessSingleDayJob dispatch with synchronous processDay loop

Files: app/Jobs/RecalculateContractRangeJob.php

Steps:

Inject ContractDailyRateService via handle() method injection.

Load Contract::with(client.classification) once before the day loop.

Inside DB::transaction: foreach day from $from to $to inclusive, call $service->processDay($contract, $date).

Remove ProcessSingleDayJob::dispatch() from this job entirely.

On processDay exception: re-throw so transaction rolls back (deletes undone).

Acceptance criteria: Recalc completes all days before job returns; no child queue jobs dispatched.

## M2-T3: Improve concurrency and retry settings

Files: app/Jobs/RecalculateContractRangeJob.php

Steps:

Extend Cache::lock TTL: max(120, dayCount * 5) seconds.

Add public $tries = 3 and $backoff = 30.

Ensure NotifiesOnFailure::failed() fires on uncaught exceptions.

Acceptance criteria: Lock covers full recalc; failed job sends admin notification with error message.

## M2-T4: Add structured logging

Files: app/Jobs/RecalculateContractRangeJob.php

Steps:

Log::info at start: contract_id, from, to.

Log::info at end: deleted_count, days_recreated.

On failure: exception message includes first failing date.

Acceptance criteria: storage/logs shows complete recalc audit trail per contract.

————————————————————————————————————————

# M3: Milestone 3 — Payment Trigger & Daily Rate Service

Goal: Payment flow dispatches recalc safely; processDay is idempotent and aligned with cron metadata.

## M3-T1: Fix payment dispatch and date range calculation

Files: app/Http/Controllers/PaymentControllerNew.php (~lines 287–298)

Steps:

Change RecalculateContractRangeJob::dispatch(...) to ->afterCommit().

Extend lastCalculatedDate query to include penalty and reserve document types.

Optionally set $to = max($lastCalculatedDate, today()) for backdated payments when today has no accrual yet.

Keep condition: only dispatch when $date < today() and lastCalculatedDate >= $date.

Acceptance criteria: Backdated payment never dispatches recalc inside uncommitted transaction; range includes all accrued days.

## M3-T2: Add idempotency guard to ContractDailyRateService::processDay

Files: app/Services/ContractDailyRateService.php

Steps:

Before creating entries for $date: soft-delete any existing active effective, nominal, reserve rows for that contract/date/parent journal.

Prevents duplicate rows on job retry or overlapping recalc.

Acceptance criteria: Running processDay twice for same contract/date produces exactly one set of accruals.

## M3-T3: Align recalc entry metadata with cron

Files: app/Services/ContractDailyRateService.php

Steps:

Set is_system => true on Transaction create.

Set user_id to system user (match ProcessContractDailyRate pattern).

Use cron-style comments: "Daily effective interest accrual for contract #N", etc.

Add reserve > 0 guard before creating reserve entry.

Acceptance criteria: Recreated entries are distinguishable from payments and match cron transaction shape.

## M3-T4: Deprecate ProcessSingleDayJob from recalc path

Files: app/Jobs/ProcessSingleDayJob.php

Steps:

Keep class for manual/artisan ad-hoc use.

Optional: implement ShouldBeUnique keyed on {contractId}:{date}.

Update JobFailedNotification label if needed (already present).

Acceptance criteria: Grep shows ProcessSingleDayJob only used outside RecalculateContractRangeJob (or only via artisan).

## M3-T5: Optional: penalty recreation parity

Files: app/Services/ContractDailyRateService.php, app/Jobs/ProcessContractDailyRate.php

Steps:

Only if contract has penalty accruals in recalc range.

Copy penalty creation logic from ProcessContractDailyRate (~lines 218–270) into service or shared trait.

Skip for contract #3 if no penalties in range.

Acceptance criteria: Contracts with daily penalty accruals get penalty recreated after backdated payment recalc.

————————————————————————————————————————

# M4: Milestone 4 — Artisan Repair Command

Goal: Provide a safe CLI tool to repair affected contracts without manual SQL.

## M4-T1: Create contracts:recalculate-accruals artisan command

Files: app/Console/Commands/RecalculateContractAccruals.php (new), app/Console/Kernel.php or auto-discovery

Steps:

Signature: contracts:recalculate-accruals {contractId} {from} {to}

Options: --dry-run (list what would be deleted), --sync (default, use dispatchSync).

Validate contract exists and from <= to.

Call RecalculateContractRangeJob::dispatchSync($contractId, $from, $to).

Output summary: days processed, deleted count.

Acceptance criteria: php artisan contracts:recalculate-accruals 3 2026-06-02 2026-06-12 repairs contract #3 on staging.

## M4-T2: Document audit SQL queries in command help or README

Files: Command class docblock or project docs

Steps:

Pre-repair: orphaned nominal detection query (journalable_id = parent journal).

Post-repair: verify one effective + one nominal per date.

Production scan: contracts with only one accrual type per date.

Acceptance criteria: Developer can verify repair without writing ad-hoc SQL.

————————————————————————————————————————

# M5: Milestone 5 — Automated Tests

Goal: Regression coverage for backdated payment recalc scenarios.

## M5-T1: Feature test: backdated partial interest payment

Files: tests/Feature/BackdatedPaymentRecalcTest.php (new)

Steps:

Seed contract with daily accruals for several days.

Post payment (e.g. 12,500 AMD) backdated to prior day via PaymentControllerNew.

Assert RecalculateContractRangeJob ran (Queue::fake or sync driver).

Assert effective amount on payment date reflects reduced balance.

Assert no orphaned nominal rows.

Acceptance criteria: Test passes; effective on payment date < pre-payment effective.

## M5-T2: Feature test: full payment on schedule date (no recalc)

Files: tests/Feature/BackdatedPaymentRecalcTest.php

Steps:

Payment with date = today() should NOT dispatch RecalculateContractRangeJob.

Acceptance criteria: Queue::assertNotPushed(RecalculateContractRangeJob::class).

## M5-T3: Feature test: multi-day backdated range

Files: tests/Feature/BackdatedPaymentRecalcTest.php

Steps:

Backdated payment spanning 5+ days of existing accruals.

Assert each day in [payment_date, last_calculated] has paired effective + nominal.

Acceptance criteria: No date in range has only one accrual type active.

## M5-T4: Unit test: processDay idempotency

Files: tests/Unit/ContractDailyRateServiceTest.php (new)

Steps:

Call processDay twice for same contract/date.

Assert journal row count per type = 1.

Acceptance criteria: No duplicate DocumentJournal rows after double call.

## M5-T5: Unit test: recalc rollback on failure

Files: tests/Unit/RecalculateContractRangeJobTest.php (new)

Steps:

Mock ContractDailyRateService to throw on day 3 of 5.

Assert original accruals for all days remain active (transaction rolled back).

Acceptance criteria: Soft-deleted accruals restored after mid-range failure.

————————————————————————————————————————

# M6: Milestone 6 — Staging Validation & Data Repair

Goal: Repair contract #3 and validate on staging before production.

## M6-T1: Run pre-repair audit on staging

Files: SQL / artisan command --dry-run

Steps:

Execute orphaned nominal query for contract #3, journal parent #22.

List affected dates: 2026-06-02 through 2026-06-10 (orphans), 2026-06-12 (missing recreation).

Identify other contracts from Event A batch (#17, #29, #36).

Acceptance criteria: Audit report saved; counts match expected orphan rows.

## M6-T2: Execute repair for contract #3

Files: php artisan contracts:recalculate-accruals

Steps:

php artisan contracts:recalculate-accruals 3 2026-06-02 2026-06-12

Verify payment journal 14706 (INTEREST_REPAYMENT) is NOT deleted.

Verify 2026-06-11 effective ≈ 708.38.

Acceptance criteria: All success criteria met for contract #3 on staging.

## M6-T3: Repair additional affected contracts

Files: artisan command, production scan SQL

Steps:

Run scan query for contracts with only one accrual type per date.

Repair #17, #29, #36 and any others found.

Acceptance criteria: No contracts remain with effective-only orphans in staging.

## M6-T4: Balance reconciliation check

Files: ContractTrait::calculateCurrentAmortizedBalance

Steps:

Compare calculateCurrentAmortizedBalance(contract #3) with manual journal sum.

Verify reserve rows match effective amounts * reserve_percent.

Acceptance criteria: No ledger imbalance; finance sign-off on staging.

————————————————————————————————————————

# M7: Milestone 7 — Production Rollout & Monitoring

Goal: Deploy fix, repair production data, monitor for failures.

## M7-T1: Deploy code to production

Files: All changed files from M2–M5

Steps:

Deploy during low-traffic window.

Ensure queue workers restarted (job behavior changed to sync recreate).

No feature flag required unless team opts for RECALC_SYNC env toggle.

Acceptance criteria: Production running fixed RecalculateContractRangeJob.

## M7-T2: Run production data repair

Files: artisan command on production

Steps:

Backup documents_journal and transactions for affected contracts before repair.

Run contracts:recalculate-accruals per affected contract.

Start with contract #3, then batch #17, #29, #36.

Acceptance criteria: Production audit SQL shows zero orphaned nominals for repaired contracts.

## M7-T3: Post-deploy monitoring (48 hours)

Files: failed_jobs table, admin email notifications

Steps:

Monitor JobFailedNotification for RecalculateContractRangeJob.

Watch for new backdated payments; verify accruals recreated same request cycle.

Check no race with ProcessContractDailyRate cron at 00:05 Yerevan.

Acceptance criteria: No recalc failures; no new orphan rows reported.

————————————————————————————————————————

# 4. Task Assignment Matrix

| Task ID | Milestone | Task | Files | Est. Hours |
| --- | --- | --- | --- | --- |
| M1-T1 | M1 | Review root cause analysis and SQL evidence | diamond_credit_test.sql (contract #3 | 4 |
| M1-T2 | M1 | Map code paths and dependencies | PaymentControllerNew.php | 4 |
| M1-T3 | M1 | Set up local/staging test contract | diamond_credit_test.sql or factory seed | 4 |
| M2-T1 | M2 | Expand soft-delete scope in RecalculateContractRangeJob | app/Jobs/RecalculateContractRangeJob.php | 3 |
| M2-T2 | M2 | Replace async ProcessSingleDayJob dispatch with synchronous processDay loop | app/Jobs/RecalculateContractRangeJob.php | 4 |
| M2-T3 | M2 | Improve concurrency and retry settings | app/Jobs/RecalculateContractRangeJob.php | 2 |
| M2-T4 | M2 | Add structured logging | app/Jobs/RecalculateContractRangeJob.php | 1 |
| M3-T1 | M3 | Fix payment dispatch and date range calculation | app/Http/Controllers/PaymentControllerNew.php (~lines 287–298) | 2 |
| M3-T2 | M3 | Add idempotency guard to ContractDailyRateService::processDay | app/Services/ContractDailyRateService.php | 3 |
| M3-T3 | M3 | Align recalc entry metadata with cron | app/Services/ContractDailyRateService.php | 2 |
| M3-T4 | M3 | Deprecate ProcessSingleDayJob from recalc path | app/Jobs/ProcessSingleDayJob.php | 1 |
| M3-T5 | M3 | Optional: penalty recreation parity | app/Services/ContractDailyRateService.php | 3 |
| M4-T1 | M4 | Create contracts:recalculate-accruals artisan command | app/Console/Commands/RecalculateContractAccruals.php (new) | 3 |
| M4-T2 | M4 | Document audit SQL queries in command help or README | Command class docblock or project docs | 1 |
| M5-T1 | M5 | Feature test: backdated partial interest payment | tests/Feature/BackdatedPaymentRecalcTest.php (new) | 4 |
| M5-T2 | M5 | Feature test: full payment on schedule date (no recalc) | tests/Feature/BackdatedPaymentRecalcTest.php | 2 |
| M5-T3 | M5 | Feature test: multi-day backdated range | tests/Feature/BackdatedPaymentRecalcTest.php | 3 |
| M5-T4 | M5 | Unit test: processDay idempotency | tests/Unit/ContractDailyRateServiceTest.php (new) | 2 |
| M5-T5 | M5 | Unit test: recalc rollback on failure | tests/Unit/RecalculateContractRangeJobTest.php (new) | 3 |
| M6-T1 | M6 | Run pre-repair audit on staging | SQL / artisan command --dry-run | 2 |
| M6-T2 | M6 | Execute repair for contract #3 | php artisan contracts:recalculate-accruals | 2 |
| M6-T3 | M6 | Repair additional affected contracts | artisan command | 3 |
| M6-T4 | M6 | Balance reconciliation check | ContractTrait::calculateCurrentAmortizedBalance | 2 |
| M7-T1 | M7 | Deploy code to production | All changed files from M2–M5 | 1 |
| M7-T2 | M7 | Run production data repair | artisan command on production | 3 |
| M7-T3 | M7 | Post-deploy monitoring (48 hours) | failed_jobs table | 2 |

Total estimated hours: ~42–48 hours

# 5. Known Limitation (Out of Scope)

Multi-day backdated principal payments require per-day as-of opening balance, not current calculateCurrentAmortizedBalance(). The fix matches existing cron/recalc semantics and is correct for interest-only backdated payments (Event B). Address in a separate milestone if required.

# 6. Key Files Reference

| File | Role |
| --- | --- |
| app/Jobs/RecalculateContractRangeJob.php | Core recalc — delete range + sync recreate |
| app/Jobs/ProcessSingleDayJob.php | Legacy per-day async wrapper (remove from recalc path) |
| app/Services/ContractDailyRateService.php | Creates effective, nominal, reserve per day |
| app/Jobs/ProcessContractDailyRate.php | Nightly cron reference implementation |
| app/Http/Controllers/PaymentControllerNew.php | Dispatches recalc after backdated payment |
| app/Traits/ContractTrait.php | calculateCurrentAmortizedBalance() |
| app/Traits/NotifiesOnFailure.php | Admin notification on job failure |
| app/Models/DocumentJournal.php | SoftDeletes, document type constants |