Loan Re-provide Feature

Վերատրամադրել — Technical & Accounting Plan Map

Diamond Credit / A Soft
Document date: June 05, 2026
Status: Approved for Implementation
Version: 1.1

# Table of Contents

1. Executive Summary

2. Business Scenario

3. User Flow

4. Backend Execution Order (14 Steps)

5. Database Tables Affected

6. Contract Field Changes

7. Accounting — Standard Client

8. Accounting — Loss Client (with Net Fix)

9. Payment Schedule Rebuild

10. Frontend Specification

11. API Specification

12. Edge Cases & Risks

13. Implementation Checklist

14. Out of Scope

# 1. Executive Summary

Loan Re-provide (Վերատրամադրել) allows customers to receive additional principal up to contract_amount after partial initial disbursement or partial principal repayment. Formula: maxReprovide = contract_amount − provided_amount. All accounting posts delta only. Payment schedule rebuilt from reprovide date; completed payments preserved.

| Attribute | Value |
| --- | --- |
| Endpoint | POST /contracts/reprovide-amount |
| Permission | reprovide_contract_amount |
| Disbursement | Bank transfer only (T-IN/T-OUT, Cr 102101) |
| UI | PaymentsList.jsx — contract repayment tab |
| Transaction | Single atomic DB transaction |

# 2. Business Scenario

Case A: contract_amount=100k, first disbursement 50k, later take remaining 50k.

Case B: Had 100k, repaid 50k principal, re-borrow 50k up to ceiling.

Updated (+delta): provided_amount, mother, left. Unchanged: contract_amount, date, provided_at, deadline.

# 3. User Flow

1. Open contract repayment tab

2. Button visible: initial + disbursed + contract_amount set + provided < contract_amount

3. Modal: read-only limit summary + reprovide date (past allowed) + amount (default max)

4. POST reprovide-amount

5. Refresh contract; button hidden when provided = contract_amount

# 4. Backend Execution Order (14 Steps)

| Step | Action |
| --- | --- |
| 1-2 | Load contract + validate |
| 3 | Calculate delta |
| 4 | createReprovideOrderAndHistory (bank T-IN/T-OUT) → deal_id |
| 5-6 | historyContext + update contracts (provided_amount, mother, left) |
| 6a | Observer → contract_amount_histories |
| 7-8 | Disbursement journal + transaction (contract_id set) |
| 9 | Reserve journal + transaction (if reserve % > 0) |
| 10 | Loss write-offs (loss clients — full account net fix) |
| 11 | rebuildScheduleFromDate |
| 12-13 | Modification + DealAction + activity log |
| 14 | Commit + response |

No cash vs bank step. No delta < 20,000 rule.

# 5. Database Tables Affected

| Table | Action |
| --- | --- |
| orders, histories, deals | INSERT delta bank disbursement |
| pawnshops | UPDATE bank_cashbox only |
| contracts | UPDATE amounts + payment_schedule |
| contract_amount_histories | INSERT via observer |
| documents_journal, transactions | INSERT (all with contract_id) |
| payments | DELETE future regular initial; INSERT new |
| modifications, deal_actions | INSERT audit |

# 6. Contract Field Changes

| Field | Change |
| --- | --- |
| provided_amount, mother, left | += delta |
| contract_amount, date, provided_at, deadline | UNCHANGED |

# 7. Accounting — Standard Client

| Event | Rule | Dr → Cr | Amount |
| --- | --- | --- | --- |
| Disbursement | provide_contract_amount | 16200NV → 102101 | delta |
| Reserve standard | reserve_general_amount | 73015 → 16605PC | delta × reserve% |
| Reserve special | reserve_special_amount | 73015 → 16605PS | delta × reserve% |

NOT used: pay_mother_amount, provide_general_amount_change (repayment only).

All journals and transactions: contract_id = contract.id

# 8. Accounting — Loss Client (with Net Fix)

Sequence: (1) Provide (2) Special Reserve (3) Write-offs (4) Dr 86000 (+ Dr 86001 if 16201NI).

## Write-off direction (correct)

When net16200NV > 0: Dr 16605PS / Cr 16200NV (16605PS → 16200NV).

## Bug in existing payContractAmount (lines 519-525)

| Account | Debit scope | Credit scope | Problem |
| --- | --- | --- | --- |
| 16200NV | ALL provide journals on contract | ONLY current journal children | ASYMMETRIC on 2nd+ disbursement |
| 16200 | current journal | current journal | OK |
| 16201NI | current journal | current journal | OK |

## Fix: full contract account net

net = SUM(all debits to account) − SUM(all credits to account), filtered by contract_id:

getContractAccountNet(contractId, accountId)

Apply to net16200NV, net16200, net16201NI. Run AFTER new provide+reserve posted.

## Example B — 2nd re-provide 50,000 (reserve 100%)

|  | All Dr 16200NV | All Cr 16200NV | Net | Dr 86000 |
| --- | --- | --- | --- | --- |
| After 1st event (written off) | 50,000 | 50,000 | 0 | 50k on 1st |
| After 2nd provide+reserve | 100,000 | 50,000 | 50,000 = delta | 50,000 |
| Buggy asymmetric code | 100,000 | 0 | 100,000 | 100,000 WRONG |

# 9. Payment Schedule Rebuild

KEEP: type=regular, status=completed

DELETE: type=regular, status=initial only (not penalty/partial)

PGI_ID: continue from max(existing)+1

Amortized months: count of deleted regular rows (match partial recount)

Classic: loop reprovide_date → deadline on new provided_amount

payment_schedule JSON: future tranche only

# 10. Frontend Specification

| Element | Spec |
| --- | --- |
| Button | Վերատրամադրել |
| Visibility | showPayment + initial + contract_amount set + provided < contract_amount |
| Modal read-only | contract_amount, provided_amount, maxReprovide |
| Date picker | Default today; past allowed; min=max(contract.date,last paid); max=min(today,deadline) |
| Warnings | Schedule rebuilt; completed kept; manual edits lost |

# 11. API Specification

POST /contracts/reprovide-amount

Body: { contract_id, amount?, reprovide_date }

Middleware: can:reprovide_contract_amount + idempotent:contracts.reprovide-amount

# 12. Edge Cases & Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Loss asymmetric 16200NV net | High | getContractAccountNet: all Dr − all Cr via contract_id |
| PGI_ID duplicates | Medium | max(PGI_ID)+1 |
| Wrong payments deleted | Medium | type=regular only |
| Amortized month mismatch | Medium | deleted row count |
| Backdated vs daily journals | Medium | Document limitation |
| Double-submit | Medium | Idempotent middleware |

# 13. Implementation Checklist

☐ Permission + route + idempotent middleware

☐ createReprovideOrderAndHistory (bank only)

☐ reprovideContractAmount endpoint

☐ getContractAccountNet + processLossClientDisbursement

☐ rebuildScheduleFromDate (PGI_ID, regular-only delete)

☐ contract_id on all journals + transactions

☐ Modification + DealAction + activity log

☐ PaymentsList button + modal

☐ reprovideAmount Redux thunk

☐ Tests: delta accounting, 2nd loss reprovide net=50k not 100k

# 14. Out of Scope

Customer page button

Changing contract_amount/deadline

Repayment reversal without disbursement

Loan Re-provide Plan Map v1.1 · Diamond Credit · 2026-06-05